Sprint Review Checklist

Project Name	IskoExchange	Project ID / (if applicable)
Reviewer’s Name	Cajaljal, Patricia Mae G.	Sprint No.	2
Review Date	February 22, 2018

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks	Estimated / Value
	Yes	No
UC-2.1-S1 : Edit Account	✓		User successfully edit his/her account	8
UC-2.2-S1 : View Account	✓		User successfully view an account	3
UC-3.1-S1 ; Edit Question	✓		The user edits their own question	8
UC-3.2-S1 : Delete Question	✓		The user clicks the delete button and confirms deletion	3
UC-3.2-S2 : Delete Question	✓		The user clicks the delete button and cancels deletion	3
UC-6.0-S1 : Answer Question	✓		Logged-in user answers the question.	5
UC-6.0-S2 : Edit Answer	✓		Logged-in user edits his/her answer.	8
UC-6.0-S3 : Delete Reply	✓		Logged-in user deletes his/her answer.	3
UC-7.1-S1 : Reply	✓		Logged-in user replies to an answer.	8
UC-7.1-S2 : Edit reply	✓		Logged-in user edits his/her reply to an answer.	13
UC-7.1-S4 : Delete reply	✓		Logged-in user deletes reply to an answer.	5
TOTAL	11	0		67
Team Velocity (Add all value sof UAC that have been complied)

Tester's Comments:
Frontend can be improved.

Usability Goals:
If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.
Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue					✓
Speaks the Users' Language					✓
Minimize User Memory Load					✓
Consistency				✓
Feedback					✓
Clearly Marked Exits						✓
Shortcuts					✓
Good Error Messages					✓
Prevent Errors					✓
Help and Documentation						✓

2. Reviewer’s Comments:
Frontend can be improved.